## Slide 1: Meeting 16/02/2022
Streamline Tables

## Slide 2: Meeting Agenda
Summarise last sprint
  Goals from last sprint – 10 minutes
  More Detail from each person
  Demonstration – 5 minutes
  Example Tables
  Discussion – 5 minutes
    Handover
Plan Next Sprint
  Goals before final presentation – 23/03/2022 – 5 minuets
Summarise Meeting / Discussion – 10 minuets

## Slide 3: Last Sprint
1/12/2021 – 19/01/2022
Goals
  Set up PythonAnywhere server
  Communication between server and user
  Specify a PDF page to extract
  Extension UI
Achieved
  Set up PythonAnywhere server, however there is limited use
  Set up clear ways for the user and the server to communicate using a webpage
  Implemented a popup on pdfs to specify page
  Made a webpage to provide all the information and interaction for the user

## Slide 4: Examples
https://dom-pubs.onlinelibrary.wiley.com/doi/10.1111/dom.14590
https://dom-pubs.onlinelibrary.wiley.com/doi/10.1111/dom.12903
https://www.scienceopen.com/document/read?vid=886dfe3f-56e3-4207-b2c1-07874e1c71c3

## Slide 5
PDF - Some Unicode artifacts in the csv

## Slide 6
HTML - Some artifacts with “\n”
Includes Footnotes in table and at bottom

## Slide 7
HTML - Some misalignment
of column titles

## Slide 8: Final Sprint
16/02/2022 – 18/03/2022
Goals
  Make the system resilient to errors
  Finalise UI
  Create Test Suite
  Fix columns
  Remove artifacts from text
  Get server up and running

## Slide 9: Summary
Summarise last sprint
  Goals from last sprint – 10 minutes
  More Detail from each person
  Demonstration – 5 minutes
  Example Tables
  Discussion – 5 minutes
    Handover
Plan Next Sprint
  Goals before final presentation – 23/03/2022 – 5 minuets
Summarise Meeting / Discussion – 10 minuets